TN HUB Complete Audit Report

Prepared from the completed codebase audit. This document summarizes what is real, what is mocked, what is broken, and what should be fixed first.

Executive Summary

- TN HUB is broadly functional in the real Firebase auth and session path, but several user-facing workflows still rely on demo, mock, or fallback behavior.

- The highest-risk gaps are dummy OTP, mock DigiLocker, duplicate notification requests, status/timeline drift, and legacy officer queue logic.

- The current build issue is an EPERM readlink failure during packaging/tracing, not the older heap-limit symptom.

Project Architecture

- The app is a SvelteKit project with role-separated citizen, operator, officer/department, and admin portals.

- Server-side auth/session handling is present and is one of the strongest parts of the codebase.

- Shared layouts and shared UI stores are convenient, but some shared components still cause duplicate network work.

Folder / File Problems

- Demo fixture files remain in `src/lib/data/` and can mislead production behavior if they are still imported by live routes.

- Legacy officer queue paths still exist under `src/routes/(department)/officer/` and should be treated as old flow surface until verified.

- Scratch scripts and logs under `scratch/` are local working artifacts and should stay out of production bundles.

Dead / Unused Code

- The strongest candidates for cleanup are the demo user, application, document, complaint, and notification fixture modules.

- The old officer queue page and any fallback simulation code around it look like the most likely dead-path sources.

- Confidence is moderate until each candidate is checked for references, because some demo data may still be used in development.

Performance Bottlenecks

- Notification polling in the root layout plus additional unread-count fetching in headers creates duplicate requests.

- Large shared layouts and repeated client-side fetches are the most visible sources of lag from the audit.

- Firestore and auth are not the dominant bottlenecks; duplicated UI requests are more likely to be felt first by users.

Memory / Vite / SSR Problems

- The reproducible build problem is a Vercel tracing EPERM readlink failure.

- The audit did not confirm a live heap leak as the current root cause, so increasing Node memory would not be the first fix.

- Vite SSR handling already externalizes Node-only Firebase admin dependencies, which is a positive sign.

Middleware Problems

- Server hook/session verification is present and does real work.

- Role routing logic exists, but some UI paths can still expose stale or fallback states when client-side state and server truth drift.

- The main caution is avoiding duplicated authorization checks across hook, layout, and page layers.

Authentication Problems

- Core Firebase authentication and HttpOnly session handling appear real and server-backed.

- OTP inside the application submission flow is dummy and not a production-grade verification path.

- Admin approval emails are real if SMTP environment variables are configured, but the submission/registration UX needs clearer state handling.

Security Vulnerabilities

- Demo credentials and mocked flows are the largest visible trust issue because they can confuse real and fake behavior.

- Public intake endpoints need rate-limit and validation attention.

- Role and application state should stay server-authoritative, especially where fallback UI can otherwise simulate success.

Firebase Problems

- Firebase auth, Firestore, and Storage are real, and the security posture is materially better than a client-only design.

- The most important Firebase concern is not duplicate app creation; it is ensuring client-trusted fields cannot override server truth.

- Firestore query volume should be watched where repeated UI fetches create unnecessary reads.

API Problems

- Notification and unread-count endpoints are called more than once in the current layout/header stack.

- Some API flows have fallback behavior that can make the UI look successful even when the backend path failed.

- Public endpoints for contact or complaints need explicit validation and abuse resistance.

Database Problems

- The data model is service/application centered, but some seeded/demo collections can blur what is production data and what is test data.

- Application status fields must stay synchronized across workflow history, queue views, and user-facing timelines.

- The rejected-versus-start timeline drift is a real data-visualization bug, not just a styling issue.

Mock / Dummy Features

- Dummy OTP exists in the application submission flow.

- Mock DigiLocker behavior exists in both citizen documents and service application paths.

- Demo user and fixture datasets remain present and should be clearly isolated from production logic.

Incomplete Features

- SMS, payment, and full DigiLocker integrations were not verified as production-ready.

- The document submission and correction re-submit path needs better state alignment so corrected applications can be submitted reliably.

- The officer review flow still needs the hard rule that documents must be viewed before approve/reject actions are allowed.

DigiLocker Status

- DigiLocker is not yet real in the audited user journeys.

- The current behavior is best classified as mocked or simulated.

- The integration should be treated as incomplete until a real OAuth/document retrieval path is verified.

OTP Status

- OTP in the submission flow is dummy.

- That means the visible UI flow is not equivalent to a verified production OTP system.

- If OTP is required for production submission, it must move to a server-trusted provider and rate-limited flow.

Email Status

- Email sending appears real through the SMTP helper when configuration is present.

- Admin approval email is therefore not just UI-only, but it still depends on environment setup.

- Error handling should be tightened so email failures do not get hidden behind success UI.

SMS Status

- No production SMS provider was confirmed in the audit.

- SMS should be treated as incomplete or unverified until a concrete provider and server path are confirmed.

- Any SMS-like feedback visible in the UI should not be assumed real.

Payment Status

- A placeholder payment configuration exists, but a complete, verified gateway + webhook flow was not confirmed.

- Payment should be considered incomplete until initiation, verification, and persistence are all server-authoritative.

- Users should not be able to bypass payment if the service requires it.

Document Vault Status

- Document upload and document viewing exist, but vault reuse and authorization should be checked carefully around real storage rules.

- The officer workflow must respect document visibility before decision actions.

- Vault reuse is useful only if access control remains server-enforced.

Service Workflow Status

- Most service pages exist, but some verification and correction flows still depend on mock or fallback handling.

- The workflow should progress from draft to verification to completed/rejected based on real backend state, not UI assumptions.

- Status labels, timelines, and action availability must all read from the same authoritative process model.

Application Submission Problems

- The most important submission bug is the mismatch between actual backend success and the UI message that says submission failed.

- The corrected-application submission path is blocked by state logic that only allows updates from drafts.

- Idempotent submission handling should be added after root-cause validation so retries do not create duplicates.

Thozhan AI Status

- The intended chatbot should use predefined choices, not free-form arbitrary questions.

- The audit focus was on verifying whether that guided behavior is actually enforced.

- Any free-text fallback or hardcoded answer flow should be treated as incomplete until confirmed otherwise.

Role / Portal Problems

- Customer, operator, officer, and admin are separate portals, but shared layouts can still create stale role rendering if session state is not refreshed cleanly.

- The admin approval queue and officer processing queue must remain distinct so role leakage does not occur.

- Logout and sign-out visual states should remain neutral and consistent across themes.

UI / UX Technical Problems

- The light theme was not visually consistent with the design palette and had several clean-up issues compared to the dark theme.

- Some views used heavy emphasis or placeholder states that made the UI feel less trustworthy than the real backend state.

- Layout, spacing, and status color usage should follow one consistent token system.

Dependency Problems

- The current audit did not show a need for an emergency dependency upgrade.

- The main dependency risk is unnecessary bundle weight from large shared libraries or duplicated client requests, not a missing package.

- Dependency pruning should come after the real dead-code review is confirmed.

Critical Bugs

- Rejected applications can still appear visually stuck in a start-like timeline state.

- Officer approval or rejection can be performed without a hard document-view precondition unless the UI/server guard is enforced.

- Corrected application resubmission can fail even when the backend may have accepted the change.

Quick Wins

- Remove duplicate notification fetching.

- Replace dummy OTP and mock DigiLocker labels with real status messages or disable the feature paths.

- Fix the corrected-application submission state machine and the rejected timeline rendering.

High Priority Fixes

- Enforce document-view checks before officer approve/reject actions.

- Make application status and timeline fully dynamic from the workflow source of truth.

- Separate mock/demo data from production paths so the UI cannot silently use fake behavior.

Long-Term Improvements

- Consolidate notification fetching into a single source of truth.

- Formalize service workflow states so draft, verification, rejected, and completed are rendered consistently everywhere.

- Move towards a clearer feature-complete versus mocked feature boundary in the codebase.

Recommended Implementation Order

- Phase 0: stabilize build/tracing and remove duplicate requests.

- Phase 1: tighten security and authorization around submissions and officer actions.

- Phase 2: fix the workflow and status model, then Phase 3: complete real integrations.

Exact Files to Modify Next

- src/routes/(public)/services/[slug]/apply/+page.svelte

- src/routes/(citizen)/applications/[id]/+page.svelte

- src/routes/(department)/department/applications/[id]/+page.svelte

- src/routes/(department)/officer/+page.svelte

- src/routes/(department)/officer/+page.server.js

- src/routes/+layout.svelte

- src/lib/components/layout/Header.svelte

- src/lib/components/layout/MobileHeader.svelte

- src/lib/data/users.js

- src/lib/data/applications.js

- src/lib/data/documents.js

- src/lib/data/notifications.js

- src/lib/server/email.js

- src/routes/api/notifications/+server.js

End of report.